# Farm Cart - Scrum & Technical Documentation (v2)

# 1. Project Charter & Vision

Project Vision: To rebuild and modernize the Farm Cart application using the Django framework. The platform will serve as a robust agricultural e-commerce marketplace, connecting farmers directly with buyers while providing farmers with advanced tools like crop recommendations and sales insights.

# 2. Software Requirements Specification (SRS)

Functional Requirements:

User Authentication: Role-based system for Farmers (Sellers) and Buyers.

Marketplace Catalog: Product listings, search, and filtering.

Checkout System: Cart management and simulated order processing.

Farmer Dashboard: CRUD operations for products, sales insights charts, and local weather integration.

Crop Recommendation Engine: Data-driven suggestions for optimal crop planting.

# 3. Architecture & Database Design

Tech Stack: Django (Backend/Templates), Tailwind CSS (Frontend), PostgreSQL/Neon (Database), Render (Hosting).

# 4. Team Roles & Responsibilities (RACI) - 11 Members

| Role / Avenger | Task: Architecture | Task: Development | Task: QA/Testing |
| --- | --- | --- | --- |
| Captain America (Scrum Master) | I | I | I |
| Iron Man (Product Owner) | A | I | I |
| Bruce Banner (Backend Lead) | R | R | C |
| Shuri (Backend Dev) | C | R | C |
| Tony Stark (Data/ML Eng) | R | R | C |
| Spider-Man (Frontend Dev) | C | R | C |
| Black Widow (Frontend Dev) | C | R | C |
| Doctor Strange (UI/UX) | C | R | I |
| Hawkeye (QA Engineer) | I | I | R |
| Scarlet Witch (QA Auto) | I | I | R |
| Falcon (DevOps) | R | C | I |

* R=Responsible, A=Accountable, C=Consulted, I=Informed

# 5. Scrum Ceremony Guide

- Sprint Planning (Mon 10:00 AM): 1.5 hrs. Define goals and pull backlog items.

- Daily Stand-up (Tue-Sun 10:00 AM): 15 mins. What was done, what is next, blockers.

- Sprint Review (Sun 4:00 PM): 1 hr. Demo features to PO.

- Sprint Retrospective (Sun 5:30 PM): 45 mins. Continuous improvement discussion.

# 6. Test Plan and Test Cases

Testing Approach: Manual QA for initial sprints, Selenium/Pytest automation for critical paths (Auth, Checkout). Pairs (Hawkeye & Scarlet Witch) will divide manual and automated test execution.

# 7. Risk Register

1. Risk: 4-week timeline is too short for ML recommendations. 
Mitigation: Use a simplified logic or third-party API for MVP.

# 8. Release & Deployment Plan

Deployment: GitHub Actions triggered on push to main branch will run tests and deploy to Render.