# Farm Cart - Sprint 1 Kickoff

# 1. Sprint Overview

Sprint Goal: Establish the core project infrastructure, setup the database (Neon PostgreSQL), establish the CI/CD pipeline to Render, and complete the base custom authentication system differentiating Farmers and Buyers.

Duration: 1 Week (Monday to Sunday)

Scrum Master: Captain America

Product Owner: Iron Man

# 2. Sprint Backlog & Assignments

| Task ID | Task Description | Assignee(s) | Est. Hours |
| --- | --- | --- | --- |
| T-1.1 | Initialize Django project & Neon DB configuration | Bruce Banner, Falcon | 6 |
| T-1.2 | Setup Render hosting and GitHub Actions CI/CD | Falcon, Tony Stark | 8 |
| T-1.3 | Create Custom User Model (Farmer vs. Buyer) | Shuri, Bruce Banner | 12 |
| T-1.4 | Design initial Tailwind Templates & UI components | Doctor Strange, Spider-Man, Black Widow | 15 |
| T-1.5 | Write baseline test cases for Auth & CI pipelines | Scarlet Witch, Hawkeye | 8 |

# 3. Definition of Done (DoD) - Sprint 1

Code is committed and pushed to the main GitHub repository.

Automated GitHub Actions pass without errors.

Application successfully deploys to the Render staging/production environment.

Database schema migrations are successful on the Neon PostgreSQL instance.

Auth pages (Login/Register) render correctly using Tailwind CSS.

Manual testing by QA confirms Farmers and Buyers are correctly segregated in the database.

# 4. Immediate Next Steps

1. Captain America to schedule the first Daily Stand-up for tomorrow at 10:00 AM.

2. Falcon to create the GitHub repository and invite all 11 team members.

3. Bruce Banner to push the initial Django `startproject` skeleton.